## Slide 1
Trusted Client
Untrusted Client
GET [USER,md5(PASS)]
GET [USER,md5(PASS)]
Authenticate.php
Web Service
Query Database
MySQL
Exists?
RESTful Authentication
Result XML
Authkey
Md5(user.md5(pass).ctrlsalt)

## Slide 2
Trusted Client
Untrusted Client
GET method, saltedkey, params, hashed request
GET method, key, params, hashed request
Result XML
RESTful query
query.php
web service
compare request vs hash
get user validate key get user privileges
Check trusted method
Check untrusted method
Do trusted operation
Do untrusted operation

## Slide 3
Untrusted Space
Trusted Space
Usecase: Timeblock 2
add patient
Delete Patient
View user information
View Patient Information
Login/logout
Post to action log
Trusted Client
Untrusted Client
WebService (REST)
SQL INSERT
SQL DELETE
SQL UPDATE
Edit Patient
Lock/unlock User
View Visit Information
Create New Appointment
Delete Appointment

## Slide 4
Pert Chart: Timeblock 2
1
Refactor Database
4
7
6
3
5
2
8
10
9
11
REST Auth
REST Query
Rest Action Log
Untrusted Client
Screens
Patient Edit
Dr/Nurse Edit
Admin Edit
Lock/Unlock
“The Bible”
10 hrs
20 hrs
30 hrs
5 hrs
5 hrs
10 hrs
5 hrs
5 hrs
5 hrs
10 hrs
5 hrs

## Slide 5
EMIS Wiki
“The Bible”
Wiki
A manual containing the standards for each element pertaining to the Emergency Medical Information System.

## Slide 6
Burn down Chart
Chart: 
| 40721 | 40722 | 40723 | 40724 | 40725 | 40726 | 40727 | 40728 | 40729 | 40730 | 40731 | 40732 | 40733 | 40734 | 40735 | 40736 | 40737
Estimated Work | 110 | 103.125 | 96.25 | 89.375 | 82.5 | 75.625 | 68.75 | 61.875 | 55 | 48.125 | 41.25 | 34.375 | 27.5 | 20.625 | 13.75 | 6.875 | 0
Group Progress | 110 | 105.5 | 96.41 | 87.32 | 82.78 | 82.78 | 73.69 | 64.6 | 55.51 | 53.42 | 52.33 | 51.79 | 48.25 | 33.71 | 19.17 | 13 | 3.91

## Slide 7
Flow Diagram

## Slide 8
: Timeblock 2

## Slide 9
: Timeblock 2